## Slide 1
What is the Tool?
• This graphical technique to describe the execution of a process across the four areas of phase, task, people and standards (quality).
Phases: discrete states over time that define where in the process the team is executing.
Tasks: significant deliverables within the flow of the process
People: the functions or individual(s) responsible for delivering the task within the phase. Typically, as the work flows through the process, the individual(s) assigned to the task will be the lead of the process for the duration of that task.
Standards: the deliverables, documents, or specifications by which you will judge the quality of the tasks of the process.
• In a single view, decision makers and contributors can see the critical tasks of a process, the responsible individuals, and the criteria they will use to measure the success of a task.
Benefits:
Is very easy to create because you start with a known structure
Drives process improvement for sub-optimal processes
Clarifies cross-functional handoffs to avoid process gaps
Is a consistent approach for executing the process because it measures the quality of critical tasks against standards
Ensures that stakeholders know ahead of time how you will measure a task’s success
How to Apply the Tool:
• Map illustrates the key cross-functional deliverables by phase for a specific process.
• The process objective is stated at the top of the map.
• Vertical axis represents the contributing functions.
• Horizontal axis represents development phases.
• Right column indicates the standard by which the quality of each deliverable will be evaluated.
• Identify the root cause of the broken boundary.
Four-Fields Map

## Slide 2
How to Apply the Tool: • Map illustrates the key cross-functional deliverables by phase for a specific process.
• The process objective is stated at the top of the map.
• Vertical axis represents the contributing functions.
• Horizontal axis represents development phases.
• Right column indicates the standard by which the quality of each deliverable will be evaluated.
• Identify the root cause of the broken boundary.
Process Objective: Generate Sourcing Risk Assessment to Mitigate Procurement Risk |  |  |  | 
Phases | Concept | Design | Development | Standard
Marketing |  |  |  | MRD
Engineering |  |  |  | ERP BOM Standard
Supply Base Management |  |  |  | Supplier Qualification Plan
New Product Operations |  |  |  | Risk Buy Guidelines
Product Requirements Defined
Bill of Materials Created
Supplier Procurement Matrix
Supplier Risk Assessment Plan
Clarifying Cross Functional Handoffs