What is a Nine-step Initiative Plan?

- The outline of steps helps attack problems that drain your organization’s innovation.

- It removes obstacles that impede rapid cycle time.

- The tool helps you get started quickly on alignment of individuals, common vision, and how success will be measured.

Which Business Problems Does the Tool Solve?

- Reduce wasted time at beginning of improvement projects by creating standardized steps.

- Ensures that teams quickly establish a firm foundation for executing their projects or improvement programs.

- Minimizes the probability of first-time errors.

Benefits:

- You get new initiatives off to a solid start by gaining clarity on objectives

- You accelerate programs by piloting new processes prior to broader implementation

- You establish clear success criteria to drive tradeoffs and measure progress throughout the program

- You minimize “restarts” caused by unclear requirements

How to Apply the Tool:

- Shaded lines represent relevant steps (up to 9) for successful implementation of large scale change management program.

- Second column contains bullets summarizing each step.

- Third column describes an example application and detailed case study.

- Create a Nine-step Initiative Plan with your team

  - Define the main problem that will be the focus of your improvement project.

  - Identify seven to nine steps required for implementation.

  - Summarize each step with a bulleted list.

  - Describe an example application and clarify objectives for each step.

| Nine-step Initiative Plan |  |  |
| --- | --- | --- |
| 1 | Form core team |  |
|  | - Set schedule guidelines - Ensure the right team composition - Rough out schedule and time requirements | Sanjiv, the CEO, assigns four people to develop the concept review process: Brad (program manager), Maureen (product manager), Sarah (HW development manager), and Jake (industrial design lead). The team agrees to prioritize this activity and invest 4-6 hours to complete the nine-step process. |
| 2 | Review charter statement |  |
|  | - Reach a consensus on the charter - Develop a buy-in strategy - Begin a buy-in process - Revise the charter as needed | The core team is chartered with developing and piloting a new concept review process, including training the cross-functional team. The team will develop the review template and provide a completed example of a high-quality document. The objective of the review is to create a scalable process that supports the growing organization in early project decision-making and team alignment. |
| 3 | Establish process and results metrics and verify availability of resources |  |
|  | - Establish the desirable behavioral change - Brainstorm predictive metrics | The best way to manage changes is to measure behavior. To ensure the organization is embracing this change, the core team has come up with the following metrics: - Process metrics: % teams trained and % teams that use the template for the review (target 90%) - Results metrics: % teams presenting the completed template at the review (target 90%) |
| 4 | Identify alternatives by gathering best-in-company and best-in-class data |  |
|  | - Get examples from the prior experience of the team and constituents - List pros and cons of each best practice - Identify key elements from best-in-company and best-in-class data | - Brad is assigned the task of identifying existing process information that could be leveraged for the effort - Maureen is tasked with researching industry best practices for similar reviews - All team members share best practices from previous experience |
| 5 | Develop a list of key process activities |  |
|  | - Develop a high level block list - Identify Template Options - Document the key activities | The team has created a four-to-six page PowerPoint document that serves as a template for the project check-in. It contains the following data: - Project overview: target market, key features, gross margin target, project team, and ID sketches - Project schedule: high-level major milestones - Key issues/risks - High level financials |
| 6 | Design deployment materials |  |
|  | - Outline and document key process components - Review components with key stakeholders - Obtain management approval | Once the concept check-in template has been developed, the core team reviews it with key stakeholders. Once feedback has been incorporated, the team is ready to pilot it on a real project. |
| 7 | Conduct pilot deployment |  |
|  | - Develop consistent development process documentation (second draft) - Perform the process on one project - Gain management approval | Based on the product roadmap, the best candidate for the pilot is the mid-range Widget X. Brad is the program manager for this project, so he leads the training with the rest of the cross-functional team. When the team completes the preparation of the template, Brad schedules a Concept Check-in with the leadership team. Feedback from the review has led the team to improve the process prior to the broader rollout. |
| 8 | Standardize process for broader implementation |  |
|  | - Revise the feedback from the pilot - Define the implementation plan - Create documentation - Conduct initial seminars for functional management and staff - Refine deployment as needed | The core team identifies 40 people in the organization that would require training on the Concept Check-in process. Two training sessions are conducted using the Widget X project as an example. The core team makes additional refinements to the Concept Check-in training materials based on the broader rollout. Training materials are then posted on the company wiki for future reference. |
| 9 | Monitor metrics for training, deployment, and effective use |  |
|  | - Reflect on the nine-step process - Recognize the team and other contributors | The core team monitors the following success metrics: - % trained on the process - % projects that hold a Concept Check-in - % using the template at the Concept Check-in These serve as a baseline to ensure the team is seeing the expected behavioral change in the organization. |