## Slide 1
What is an Out-of-Bounds Map?
• The flow diagram can be used to realign teams when a project has gone out of scope.
• The tool provides a mechanism to quickly conduct a root cause analysis, evaluate alternatives, and recommend remedies.
• If a team has crossed boundary conditions, the tool can help course correct and realign to a new plan.
Which Business Problems Does the Tool Solve?
• Is an effective recovery vehicle when projects run into trouble.
• Creates a common language and mechanism to quickly align project and management teams when a project changes significantly.
• Eliminates wasted time trying to create an exception-handling process each time a deviation occurs.
Benefits:
• Helps you realign projects within hours/days, not days/weeks
• Empowers the team to move forward with minimal guidance once management establishes boundary conditions
• Minimizes team confusion by establishing a single agreed-upon communication vehicle
• Engages the team because of the greater trust that management places in them
How to Apply the Tool:
• Time flows from top to bottom.
• Steps are shown in gray.
• Boxes to the right of each step provide details.
• Shaded diamond is a decision point.
• Documents an out-of-bounds condition for your project.
• Identify the root cause of the broken boundary.
• Make recommendations for resolving the issue to be decided by project manager.

## Slide 2
How to Apply the Tool: • Time flows from top to bottom. • Steps are shown in gray. • Boxes to the right of each step provide details. • Shaded diamond is a decision point.
• Documents an out-of-bounds condition for your project.
• Identify the root cause of the broken boundary.
• Make recommendations for resolving the issue to be decided
by project manager.
Boundary Broken &
Impact on Project
Decision Makers
Feature Boundary Risk
For Shipping on Time
VP, Engineering
VP, Marketing
COO
Face-to-Face
Meeting
Y
N
OOB Email
OOB Meeting